Codex Task Pack

Parallel implementation prep for Pivota Monetization System v1.3

Author: Pivota  ·  Date: May 2026  ·  Target branch: pivota-backend-receipt-suppress-fix

## How to use this pack

Eight Codex tasks, each self-contained with its own context, prompt, and acceptance criteria. Copy the prompt block into a Codex CLI session. Several tasks run in parallel — see the Parallelism column in the overview table. Codex produces drafts (migrations, service code, handler scaffolds, test harnesses); Pivota CEO reviews and merges; architecture / product questions come back to me in Cowork.

Working pattern: Cowork (architecture, review, product) + Codex (code reading, implementation drafting). Token-heavy tasks belong in Codex; cross-system decisions belong in Cowork. v1.3 blueprint is the canonical spec — every Codex task references it implicitly via the constraint that drafts must implement v1.3, not improvise.

## Task overview

| # | Task | Parallelism | Est. effort | Blocks |
| --- | --- | --- | --- | --- |
| T1 | Deep code read: Stripe adapter + payment routes + orchestrator | Parallel from day 1 | 1 Codex session | — |
| T2 | Deep code read: db/ migrations + commerce_attribution + accounts | Parallel from day 1 | 1 Codex session | — |
| T3 | Draft all 14 new + 3 extended migrations as SQL files | Parallel after T2 | 2 Codex sessions | T4–T8 depend on schema |
| T4 | Draft routes/billing_routes.py (Stripe webhook handlers + stripe_events idempotency) | Parallel after T1, T3 | 1 Codex session | — |
| T5 | Draft services/metering_service.py (reserve/commit/release/topup) | Parallel after T3 | 1 Codex session | — |
| T6 | Draft services/gmv_aggregation_service.py (gross/refund/net rollup) | Parallel after T2, T3 | 1 Codex session | — |
| T7 | Draft services/invoice_generation_service.py (corrected Stripe flow) | Parallel after T3, T6 | 1 Codex session | — |
| T8 | Draft services/partner_settlement_service.py + partner_balance ledger + Test Clock harness | Parallel after T3 | 2 Codex sessions | — |

## Universal context (paste at top of every Codex session)

Every Codex task should begin with this context block so Codex understands the environment. Copy this once and prepend to each task prompt:

Project: Pivota — AI commerce enablement platform.

Working dir: /Users/pengchydan/dev/pivota-backend-receipt-suppress-fix

Stack: Python (FastAPI), Postgres (Railway), Stripe (already integrated as PSP).

Architecture spec: Pivota_Monetization_System_v1.3_Blueprint.docx — implement v1.3 exactly, do not improvise on architecture.

Existing patterns to follow: see db/, services/, routes/, adapters/ — match style of existing files.

Output: code in the existing repo layout. Migrations as SQL files in db/migrations/.

Don't add new dependencies unless absolutely required. Don't rewrite existing code unless explicitly asked.

T1 — Deep code read — Stripe adapter + payment routes + orchestrator

Parallelism: Run in parallel from day 1. No prerequisites.

### Context

Pivota already has Stripe wired as a PaymentIntent-level PSP. We're extending to Stripe Billing (subscriptions) + Stripe Invoicing (GMV-take). Before drafting webhooks or invoice generation, we need a thorough read of what's already in place so we know exact extension points, function signatures, and conventions to match.

### Files to read

adapters/stripe_adapter.py

routes/payment_routes.py

orchestrator/payment_orchestrator.py

services/psp_payment_finalizer.py

config/settings.py  (search for Stripe-related env vars)

PAYMENT_TESTING_COORDINATION.md  (if it exists in this branch)

### Prompt

Paste the Universal Context block, then:

Read the files listed above. Produce a markdown document /Users/pengchydan/dev/pivota-backend-receipt-suppress-fix/docs/monetization/T1_stripe_codebase_audit.md with these sections:

1. Current Stripe integration shape — what calls Stripe today, in what flow, with what arguments.

2. Function signatures and conventions — naming patterns, error handling style, async vs sync.

3. Env vars and config — which Stripe keys exist, what env vars are referenced.

4. Extension points for Stripe Billing — where stripe.Subscription.create + stripe.Checkout.Session would slot in cleanly.

5. Extension points for Stripe Invoicing — where stripe.Invoice.create + stripe.InvoiceItem.create would slot in cleanly.

6. Existing webhook handling — is there a webhook endpoint today? If so, what does it handle?

7. Gotchas — anything surprising, brittle, or non-obvious in the current code that v1.3 implementation needs to be aware of.

### Acceptance criteria

- Document written to docs/monetization/T1_stripe_codebase_audit.md.

- All 7 sections present and concrete (file paths + function names, not generalities).

- No code changes.

### Don't do

- Don't modify any existing files.

- Don't propose architecture changes — this task is a read, not a redesign.

T2 — Deep code read — db/ migrations + commerce_attribution + accounts

Parallelism: Run in parallel from day 1. No prerequisites.

### Context

v1.3 adds 14 new tables and extends 3 existing ones. Before drafting migrations, we need a complete picture of the existing migration style, naming conventions, FK patterns, and which existing tables we're extending.

### Files to read

db/  (entire directory; especially: accounts.py, merchants.py, orders.py, commerce_attribution.py, payout_repo.py, merchant_tasks.py)

db/migrations/  (entire directory; read the last 10 migrations to learn the style)

Any models.py or schema.py at the project root or db/ root

### Prompt

Paste the Universal Context block, then:

Read the files listed above. Produce a markdown document /Users/pengchydan/dev/pivota-backend-receipt-suppress-fix/docs/monetization/T2_db_audit.md with these sections:

1. Migration convention — how are migrations named, structured, applied? Are they raw SQL files or Alembic? What's the naming pattern?

2. Existing tables relevant to monetization — fully document the columns + types + indexes for: merchants, shop_users, orders, surface_click_events, commerce_attribution_edges, agent_payouts, payout_repo.

3. FK patterns — what's the convention for FKs? UUIDs or bigints? CASCADE rules?

4. Timestamp conventions — created_at / updated_at — timezone handling?

5. JSONB vs structured columns — when does the codebase use jsonb and when structured?

6. Index patterns — composite indexes, partial indexes — any patterns to follow?

7. Extension points — for the 3 tables v1.3 extends (merchants, commerce_attribution_edges, agent_payouts), document where the extension columns slot in.

### Acceptance criteria

- Document written to docs/monetization/T2_db_audit.md.

- Every existing table relevant to monetization has its columns + types listed.

- Migration style documented (raw SQL vs Alembic + naming).

### Don't do

- Don't write any migrations in this task — T3 owns that.

- Don't modify any files.

T3 — Draft all 14 new + 3 extended migrations as SQL files

Parallelism: Run in parallel after T2. Blocks T4–T8.

### Context

v1.3 schema deltas are in the blueprint (Appendix C). T2's audit told us the migration style. Now write the actual migration files in the established style.

### Tables to create (14)

- stripe_events, subscription_plans, user_subscriptions, merchant_credits, credit_ledger, credit_reservations, operation_cost_config, gmv_attribution_daily, channel_partners, partner_attribution, partner_balance, partner_balance_ledger, invoices, invoice_disputes, billing_runs, billing_run_items, settlement_snapshots

### Tables to extend (3)

- merchants (+ subscription_id, current_tier, credits_balance, current_period_credit_used, promo_period_until, billing_anchor_day)

- commerce_attribution_edges (+ channel_partner_id, take_rate_applied_bp, gross_attributed_gmv_cents, refund_amount_cents, net_attributed_gmv_cents, refunded_at, protocol_name)

- agent_payouts (agent_id NULLABLE; + payee_type, payee_id, comp_config_version, snapshot_id, billing_run_id, subsidy_cap_remaining_cents, clawback_amount_cents; status enum expanded)

### Prompt

Paste the Universal Context block + reference v1.3 blueprint Appendix C + T2's audit doc. Then:

Write migration files in db/migrations/ following the convention from T2_db_audit.md. One file per logical change (new table or table extension). File numbering continues from the existing highest migration number.

For each migration: include UP and DOWN sections (if convention requires); add appropriate indexes (especially on FKs and lookup columns); use CHECK constraints for status enums; add unique constraints where v1.3 specifies (e.g., stripe_events.event_id, billing_runs.idempotency_key).

Be exact about types: cents = BIGINT (not INT); ids match existing convention from T2; jsonb for payloads; TIMESTAMPTZ for timestamps.

Output: one file per table in db/migrations/. List all created files at the end of the session.

### Acceptance criteria

- All 17 migrations written (14 new + 3 extension).

- Style matches existing migrations exactly (naming, ordering, UP/DOWN structure if used).

- Indexes present on every FK and every lookup column called out in v1.3 Appendix C key column notes.

- Unique constraints on stripe_events.event_id, billing_runs.idempotency_key, merchant_credits.merchant_id.

- CHECK constraints on enum-like columns (status, archetype, payee_type).

### Don't do

- Don't apply the migrations. Pivota CEO reviews + applies via existing migration tooling.

- Don't add tables beyond the 17 listed.

- Don't optimize prematurely — no partitioning, no materialized views in v1.

T4 — Draft routes/billing_routes.py (Stripe webhook handlers + stripe_events idempotency)

Parallelism: Run in parallel after T1 + T3.

### Context

Stripe webhooks need an idempotent handler keyed on event_id. We're handling at minimum: invoice.paid, invoice.payment_failed, customer.subscription.created/updated/deleted, customer.subscription.trial_will_end.

### Prompt

Paste the Universal Context block + T1 audit + v1.3 Appendix D Week 1 notes. Then:

Create routes/billing_routes.py with:

- POST /webhooks/stripe — single endpoint receives all Stripe webhooks. Verify signature with STRIPE_WEBHOOK_SECRET env var. Parse event.

- Idempotency: INSERT INTO stripe_events (event_id, event_type, payload_jsonb, processed_at, status) VALUES (...) ON CONFLICT (event_id) DO NOTHING RETURNING id. If no row returned (duplicate), return 200 OK immediately.

- Route to handler by event_type: invoice.paid → handle_invoice_paid(); customer.subscription.updated → handle_subscription_updated(); etc.

- Each handler updates local state (user_subscriptions row, invoices row, merchants row) idempotently. Catch + log exceptions; update stripe_events.status='failed' on exception; return 500 to Stripe so it retries.

- Standalone signup route: POST /api/billing/checkout-session — create Stripe Checkout Session for a chosen tier; return session_url. Webhook handles the post-checkout fulfillment via customer.subscription.created.

Match existing FastAPI router/dependency-injection patterns from other routes/ files.

### Acceptance criteria

- routes/billing_routes.py created with /webhooks/stripe + /api/billing/checkout-session.

- Idempotency check uses INSERT ... ON CONFLICT pattern; duplicate event_ids return 200 OK without reprocessing.

- All 5 event types listed above are handled. Unknown event types are logged + 200 OK (don't 500 on events we don't recognize).

- Signature verification using stripe.Webhook.construct_event.

- Type hints + docstrings on every public function.

### Don't do

- Don't implement subscription billing logic in webhook handlers beyond updating local mirror state. Business logic lives in services/, not in routes/.

- Don't add a separate webhook endpoint per event type — single endpoint, route internally.

T5 — Draft services/metering_service.py (reserve/commit/release/topup)

Parallelism: Run in parallel after T3.

### Context

The credit metering service is the largest greenfield piece. Strict prepaid + auto-topup. Workflows reserve credits before running, commit on success, release on failure. A reaper expires stale reservations.

### Prompt

Paste the Universal Context block + v1.3 Appendix D Weeks 3-4 notes + Section 1.3 credit-model lock-in. Then:

Create services/metering_service.py with:

- reserve(merchant_id, operation_type, operation_id, metadata=None) -> reservation_id: BEGIN TRANSACTION; SELECT FOR UPDATE merchant_credits; check balance >= operation_cost; if insufficient AND auto_topup enabled AND daily_topup_count < cap AND within_monthly_spend_ceiling: trigger _auto_topup() (creates PaymentIntent; returns immediately; reservation deferred to webhook handler); else if insufficient: raise InsufficientCreditsError. If sufficient: INSERT into credit_reservations (status='reserved', credits_held=cost, expires_at=now()+15min); UPDATE merchant_credits SET balance = balance - cost; COMMIT; return reservation_id.

- commit(reservation_id) -> None: BEGIN; SELECT FOR UPDATE credit_reservations; verify status='reserved'; UPDATE status='committed', finalized_at=now(); INSERT into credit_ledger (operation_type, credits_delta=-credits_held, balance_after, reservation_id); COMMIT.

- release(reservation_id) -> None: BEGIN; SELECT FOR UPDATE credit_reservations; verify status='reserved'; UPDATE status='released', finalized_at=now(); UPDATE merchant_credits SET balance = balance + credits_held; INSERT into credit_ledger (operation_type='release_refund', credits_delta=+credits_held, balance_after, reservation_id); COMMIT.

- topup(merchant_id, payment_intent_id, credits_purchased) -> None: called from PaymentIntent.succeeded webhook for top-up payments. INSERT into credit_ledger (operation_type='manual_topup' OR 'auto_topup', credits_delta=+credits_purchased, balance_after, source_payment_intent_id); UPDATE merchant_credits.balance.

- expire_stale_reservations() -> int (called by reaper cron every 5 min): SELECT credit_reservations WHERE status='reserved' AND expires_at < now(); for each: transition to 'expired' and release credits.

- Operation cost lookup: read from operation_cost_config table (versioned), cache in memory with TTL.

- All functions raise typed exceptions: InsufficientCreditsError, ReservationNotFound, ReservationAlreadyFinalized, AutoTopupCapExceeded.

### Acceptance criteria

- services/metering_service.py created with all 5 functions.

- SELECT FOR UPDATE used to prevent race conditions on merchant_credits + credit_reservations.

- credit_ledger row inserted for every credit-changing operation (commit, release, topup, expire).

- Type hints + docstrings.

- Unit tests in tests/test_metering_service.py covering: happy path reserve→commit, reserve→release, reserve→expire-via-reaper, insufficient balance, race condition (two concurrent reserves), auto-topup trigger.

### Don't do

- Don't implement Stripe PaymentIntent creation in this service — call the existing PSP path.

- Don't expose this service via HTTP — internal use only, called by agent dispatchers.

T6 — Draft services/gmv_aggregation_service.py (gross/refund/net rollup)

Parallelism: Run in parallel after T2 + T3.

### Context

Daily cron aggregates commerce_attribution_edges into gmv_attribution_daily. The aggregation must use the gross / refund / net (capped at zero) accounting per v1.3 Section 1.3 lock-in.

### Prompt

Paste the Universal Context block + v1.3 Appendix D Week 5 notes + Section 1.3 partial refund accounting. Then:

Create services/gmv_aggregation_service.py with:

- aggregate_daily(date) -> int (returns number of rollup rows written): aggregate yesterday's commerce_attribution_edges into gmv_attribution_daily. Group by (date, merchant_id, agent_id, channel_partner_id). For each group: sum(gross_attributed_gmv_cents), sum(refund_amount_cents), compute net = max(gross - refund, 0); take_rate_bp from merchant.promo_period_until (500 if within promo, else 1000); take_amount_cents = net * take_rate_bp / 10000. UPSERT into gmv_attribution_daily (idempotent on (date, merchant_id, agent_id, channel_partner_id)).

- recompute_for_date(date, merchant_id) -> None: helper for dispute resolution — re-aggregate a specific date+merchant. Same logic but scoped.

- apply_refund(edge_id, refund_amount_cents) -> None: called from order refund webhook. UPDATE commerce_attribution_edges SET refund_amount_cents = COALESCE(refund_amount_cents, 0) + refund_amount_cents, refunded_at = COALESCE(refunded_at, now()); then call recompute_for_date for that edge's (merchant_id, attributed_date).

- GMV definition strictly: order.subtotal − brand_applied_discounts. Excludes: tax, shipping, gratuity. (Pull from orders table; T2 audit documents the exact column names.)

### Acceptance criteria

- services/gmv_aggregation_service.py created.

- Partial refunds reduce net proportionally on the original row; net is floored at zero (refund > gross does not produce negative GMV).

- Daily aggregation is idempotent (UPSERT on the unique key).

- Unit tests for: simple aggregation, partial refund, full refund, refund larger than order (floor at zero), promo→list transition mid-month.

### Don't do

- Don't write the cron scheduler in this task — that's wired separately by Pivota CEO.

- Don't include tax or shipping in GMV. v1.3 is explicit.

T7 — Draft services/invoice_generation_service.py (corrected Stripe flow)

Parallelism: Run in parallel after T3 + T6.

### Context

Monthly invoice generation. The corrected Stripe flow per v1.3 Section 1.3: create draft Invoice first, then attach InvoiceItems with invoice=... explicitly. Write billing_run_items rows mapping every source to its Stripe invoice item.

### Prompt

Paste the Universal Context block + v1.3 Appendix D Week 6 notes + Section 1.3 invoice flow lock-in. Then:

Create services/invoice_generation_service.py with:

- run_billing_cycle(period_start, period_end) -> billing_run_id: called by monthly cron. Idempotent: INSERT INTO billing_runs (period_start, period_end, idempotency_key=f'{period_start}-billing', status='running') ON CONFLICT (idempotency_key) DO NOTHING RETURNING id. If no row returned, return existing run's id and exit (already ran).

- For each merchant with attribution_edges in the period: generate_merchant_invoice(billing_run_id, merchant_id, period_start, period_end).

- generate_merchant_invoice(...) -> stripe_invoice_id: (1) Read all gmv_attribution_daily rows for this merchant + period. (2) Create draft Invoice — stripe.Invoice.create(customer=merchant.stripe_customer_id, collection_method='charge_automatically', auto_advance=False, description=f'Pivota – {period_start.strftime("%B %Y")}'). (3) For each gmv_attribution_daily row (or grouped by agent_id, decided in code review): stripe.InvoiceItem.create(customer=merchant.stripe_customer_id, invoice=invoice.id, amount=take_amount_cents, currency='usd', description=f'GMV Take Rate – Agent {agent_id} – {period_label}'). (4) For each created InvoiceItem: INSERT into billing_run_items (billing_run_id, merchant_id, source_type='gmv_rollup', source_id=<gmv_attribution_daily.id>, stripe_invoice_item_id, stripe_invoice_id, amount_cents, description). (5) INSERT into invoices (merchant_id, billing_period_start/end, stripe_invoice_id, total_cents, status='draft', due_date=period_end + 5 days). (6) Return stripe_invoice_id.

- finalize_invoice(stripe_invoice_id) -> None: called by admin in v1 (manual), by cron in v1.1+. UPDATE invoices.status='finalizing'; stripe.Invoice.finalize_invoice(stripe_invoice_id, auto_advance=True); update local invoices row on invoice.finalized webhook.

- handle_dispute(invoice_dispute_id) -> None: when a dispute is filed via merchant portal: read invoice_disputes; identify affected billing_run_items; recalculate amounts; create new draft InvoiceItem with the adjusted amount; void the original via stripe.InvoiceItem.delete (only works on draft invoices). Update billing_run_items mapping.

### Acceptance criteria

- services/invoice_generation_service.py created.

- Invoice flow is EXPLICITLY: Invoice.create draft first, then InvoiceItem.create with invoice=<id>. Not the reverse.

- billing_run_items row created for every Stripe InvoiceItem, with source_type + source_id traceable back to gmv_attribution_daily.

- Idempotent on billing_runs.idempotency_key — duplicate cron run is a no-op.

- auto_advance=False for v1 first cycle (manual finalize).

- Unit tests including: happy path, idempotent re-run, dispute mid-cycle (line item replaced), zero-GMV merchant (no invoice generated).

### Don't do

- Don't use stripe.SubscriptionItem.create_usage_record (deprecated).

- Don't create InvoiceItems without an invoice attribute. They will float to the next subscription invoice unintentionally.

T8 — Draft services/partner_settlement_service.py + partner_balance ledger + Test Clock harness

Parallelism: Run in parallel after T3.

### Context

Channel partner settlement: subsidy cap, churn clawback, nonpayment rule. Clawbacks via partner_balance ledger (NOT Stripe Connect transfer reversals). Plus a Stripe Test Clock harness for Week 9 dry run.

### Prompt

Paste the Universal Context block + v1.3 Appendix D Weeks 7-9 notes + Section 1.3 clawback ledger lock-in. Then:

Create services/partner_settlement_service.py with:

- run_settlement(billing_run_id) -> int (number of payout rows created): for each channel_partner with activity in the period, compute their comp.

- compute_partner_comp(channel_partner_id, period_start, period_end) -> dict: read partner.commission_config_json. Sum subscription rev, credit overage rev (= 0 in v1, prepaid model), GMV-take rev across attributed brands. Apply subsidy cap per brand (subsidy_cap_remaining tracked on agent_payouts row). Apply churn clawback (if brand churned within 90 days, void accrued comp on that brand → clawback ledger event). Apply nonpayment rule (only include brand's contribution if their invoice has cleared Stripe).

- write_settlement_snapshot(billing_run_id, channel_partner_id, snapshot_payload) -> snapshot_id: INSERT INTO settlement_snapshots (billing_run_id, channel_partner_id, snapshot_payload_jsonb, computed_comp_cents, subsidy_cap_remaining_at_snapshot, created_at). Append-only.

- credit_partner_balance(channel_partner_id, amount_cents, snapshot_id) -> None: append partner_balance_ledger event_type='settlement_added'; UPDATE partner_balance.balance_cents.

- debit_partner_balance(channel_partner_id, amount_cents, event_type, metadata) -> None: append partner_balance_ledger event_type='clawback' or 'payout'; UPDATE partner_balance.balance_cents.

- create_payout(channel_partner_id, billing_run_id, snapshot_id) -> agent_payouts row: read current partner_balance; if balance_cents > 0, create agent_payouts row (status='pending', payee_type='channel_partner', payee_id=channel_partner_id) for that amount; if balance_cents <= 0, no payout this period.

- approve_payout(payout_id, approved_by) -> None: admin action. Update status='approved'; trigger execute_payout.

- execute_payout(payout_id) -> None: stripe.Transfer.create(amount, currency, destination=connect_account_id, transfer_group=str(billing_run_id)); on success, debit_partner_balance with event_type='payout'; update agent_payouts.status='paid'. On failure, update status='failed'; DO NOT debit balance.

Also create tests/test_clock_harness.py with:

- A pytest fixture that creates a Stripe Test Clock + Customer + Subscription on the clock.

- A helper advance_clock(test_clock_id, to_timestamp) that advances simulated time.

- A test_full_billing_cycle test that: creates a brand subscription, advances clock to next billing date, observes draft Invoice created, files a mock dispute, advances 5 days, observes invoice finalized, observes payout creation.

- A test_failure_modes test exercising the 7 failure modes from v1.3 Week 9 notes.

### Acceptance criteria

- services/partner_settlement_service.py created with all 7 functions.

- Clawback is implemented as a ledger debit on partner_balance_ledger — NOT as a Stripe Connect transfer reversal.

- Payout only created when partner_balance > 0; otherwise carries to next period.

- settlement_snapshots is immutable (no UPDATE allowed; only INSERT).

- tests/test_clock_harness.py runs to completion with a Stripe Test Clock and demonstrates all 7 failure modes.

### Don't do

- Don't use stripe.Transfer.create_reversal as the clawback mechanism. The ledger is the clawback.

- Don't auto-approve payouts in v1. Admin approval required.

## Dispatch order

Recommended Codex session schedule:

- Day 1: launch T1 and T2 in parallel (two Codex sessions). Both are read-only, no dependencies.

- Day 2 (after T1 + T2 land): launch T3 (migrations) — runs against T2's audit doc. Probably 1-2 Codex sessions to complete all 17 migrations.

- Day 3 (after T3 lands): launch T4, T5, T6 in parallel (three Codex sessions). T4 depends on T1+T3; T5 depends on T3; T6 depends on T2+T3.

- Day 4: launch T7 (depends on T3+T6) and T8 (depends on T3) in parallel.

- Day 5+: Pivota CEO review pass on all drafts. Architectural questions come back to Cowork.

Total wall-clock to all 8 deliverables: roughly 5–7 days, depending on Codex session availability and review pace. Compare to ~3 weeks if sequential.

## Out of scope for this Task Pack

These belong to later phases and are not in T1–T8:

- Markato term sheet — drafted after Markato-ready exit criteria pass.

- Channel partner program v2 (second + third anchors) — designed once Markato cycle proves out.

- Protocol-native settlement (Model 3) — v1.5, post-Markato-ready.

- Admin UI in pivota-employee-portal — Pivota CEO scopes after backend lands; not a Codex task because UX decisions are intertwined with the existing portal's patterns.

- Merchant-portal credit balance + dispute UI — same reason.

- Production deployment runbook — written after Week 9 dry run.

These come back to Cowork (architecture/product decisions) or get dispatched as a follow-up Task Pack once Markato-ready.