Pivota Monetization System

v1.3 Build Blueprint  ·  Executive memo + detailed appendix

Author: Pivota  ·  Date: May 2026  ·  Target branch: pivota-backend-receipt-suppress-fix

v1.3 change log (Codex round-2 fixes): (1) Corrected Stripe invoice flow — draft Invoice created first, then InvoiceItem.create with explicit invoice=... attachment. (2) Credit model locked: PREPAID + auto-topup. No overage billing line items. Strict balance enforcement at zero unless auto-topup triggers. Eliminates double-charge risk. (3) Partial refund accounting: gross_attributed_gmv_cents / refund_amount_cents / net_attributed_gmv_cents (capped at zero). (4) billing_run_items table added — internal source-to-Stripe-line-item audit mapping. (5) Clawbacks via partner_balance ledger, not Stripe Connect transfer reversals. Plus: billing anchor decision moved to Week 1 (locked to first-of-month with proration); Stripe Test Clocks added to Week 9 dry run; agent_payouts statuses expanded to pending/approved/rejected/failed/reversed/clawed_back; agent_id made nullable.

# Part 1 — Executive memo

## 1.1  Purpose

This blueprint defines the in-house monetization system Pivota will build before opening the Markato channel for cohort intros at scale. v1.3 is the implementation-ready spec — Codex's round-two review identified five remaining ambiguities in v1.2 (invoice flow, conflicting credit models, partial refund accounting, missing audit mapping, fragile clawback mechanism). All five are resolved in v1.3; the architecture decisions that were previously open are now locked. From here, what's left is implementation.

## 1.2  Bottom line

Ten weeks of focused build, working solo + Claude Code / Codex sessions in parallel. First month's billing cycle is finalized manually; auto-charge flips on in Week 10 after a Stripe Test Clock dry run in Week 9 exercises every failure mode in compressed time. Credit model is strict prepaid + auto-topup — no overage line items. Clawbacks are ledger-based, not Connect transfer reversals. Protocol-native settlement remains v1.5.

## 1.3  Locked architecture decisions (v1.3)

These were open in v1.2 and are now locked:

- Credit model: prepaid + auto-topup, no overage. Tier subscription includes a monthly credit allowance. Workflows reserve credits before running; balance is hard-blocked at zero. When balance drops below merchant-configured threshold and auto-topup is enabled, a one-time PaymentIntent fires for a configured top-up package, immediately crediting the balance. No accrued overage on the monthly invoice — the monthly invoice contains subscription (handled natively by Stripe) and GMV-take only.

- Billing anchor: first-of-month, prorated first invoice. Brand signing on day 14 of a 30-day month is invoiced for ~16 days on their first invoice, then for full months thereafter. Codex flagged that this affects Stripe Checkout, proration, invoice timing, dispute windows, and Test Clock coverage — all of which need to know the anchor from Week 1.

- Invoice flow: draft Invoice created first, then InvoiceItems attached. stripe.Invoice.create(customer, collection_method='charge_automatically', auto_advance=false) creates the draft. stripe.InvoiceItem.create(customer, invoice=<draft id>, amount, description) attaches each line item explicitly. Invoice stays in draft during 5-day dispute window. Manually finalized for first cycle (v1); auto_advance flips to true in Week 10. This is the Stripe-native flow and replaces v1.2's ambiguous "create items then invoice" wording.

- Partial refund accounting: gross / refund / net (capped at zero). Each commerce_attribution_edges row carries gross_attributed_gmv_cents, refund_amount_cents (running sum), and net_attributed_gmv_cents (computed: gross − refund, floored at zero). Aggregation uses net. Partial refunds reduce attributed GMV proportionally on the original order, never by the full order value.

- Clawbacks: ledger-based, not Connect transfer reversals. partner_balance + partner_balance_ledger track Markato's running balance with append-only events. Settlement adds; clawback debits; payout debits. At payout time, if balance > 0, transfer that amount via Stripe Connect; if ≤ 0, no payout this period (clawbacks pending against future settlements). Avoids the failure mode where a Connect account has insufficient balance to reverse a transfer.

## 1.4  The 10-week build delta

Conservative scope. Each week is one focused workstream. Manual finalize for the first cycle; auto-finalize flips after Week 9's Test Clock dry run.

- Week 1: Stripe subscriptions + webhook event ledger + billing anchor lock-in (first-of-month).

- Week 2: Subscription schema + state sync mirror.

- Week 3: Credit reservations / commit / release ledger + auto-topup config.

- Week 4: Balance enforcement + merchant UI + admin adjustments + top-up flow.

- Week 5: GMV rollup with gross/refund/net columns + take-rate calculator + invoice preview.

- Week 6: Invoice generation (corrected flow: draft → attach items) + dispute workflow + manual finalize. billing_run_items audit table.

- Week 7: Channel partner identity + settlement_snapshots + partner_balance ledger + Stripe Connect.

- Week 8: Subsidy + clawback (ledger-based) + nonpayment + admin approval queue.

- Week 9: Stripe Test Clocks dry run + failure handling + ops runbooks.

- Week 10: Auto-finalization + Markato readiness sign-off.

Effort buffer beyond week 10: first month of real data will surface 3–5 edge cases. Plan cohort-#2-ready by week 12 not week 10.

## 1.5  Risks and open decisions

### Risks

- Attribution edge cases. First month of real data will surface 3–5 cases the model didn't anticipate. v1.3's reserve/commit/release + gross/refund/net accounting + billing_run_items audit trail reduce exposure but don't eliminate it.

- Solo-founder ceiling. Mitigated by Codex Task Pack — parallel dispatch of implementation drafts.

- Auto-topup runaway. If auto-topup is misconfigured (e.g., $1K threshold, $5K topup amount), a stuck workflow could trigger repeated charges. v1 adds per-day topup count cap (default: 3 per merchant per day) and absolute monthly spend ceiling per merchant.

### Open decisions

- Stripe Connect account type (Express vs Custom) — driven by Markato domicile + tax review. Resolve before Week 7.

- Credit carryover at month boundary — burn / one-period rollover (recommended) / infinite rollover. Pick before Week 3.

- Markato subsidy cap dollar figure — recommend $5K per brand for 6-month promo. Tune during dry run.

- Clawback window for churned brands — recommend 90 days. Tune based on Markato negotiation.

- Tax + Connect — Stripe Tax handles defaults; Stripe Tax with Connect requires explicit configuration. Resolve before Week 7.

- Dispute window length — 5 days recommended.

- Auto-topup per-day cap — 3 per merchant recommended. Tune after first month of real data.

- Credit middleware re-evaluation — only when contract-based enterprise pricing emerges or event volume bursts beyond Postgres. Neither exists in v1.

# Part 2 — Detailed appendix

## A.  System architecture

The monetization system is a thin layer on top of existing Pivota infrastructure. Six logical components, each mapped to existing or new code paths. Data flows in one direction: events from the product (signups, agent workflows, attributed transactions) are captured into ledgers (append-only) and reservations (state-machine), rolled up nightly via billing_runs, and emitted into Stripe (Subscriptions, Invoices, Connect transfers) at billing cycle close. Every external touchpoint is idempotent. Every internal money-moving operation has an audit row in a ledger.

### Component map

- Identity + subscription — extends merchants with subscription_id, current_tier, credits_balance, promo_period_until, billing_anchor_day. New subscription_plans + user_subscriptions tables. Stripe Subscriptions upstream; subscription_state mirrored locally via stripe_events idempotency.

- Credit metering — new credit_ledger (append-only) + credit_reservations (state machine) + merchant_credits (cached balance + auto-topup config) + operation_cost_config (versioned). services/metering_service.py: reserve / commit / release / topup. Auto-topup triggers one-time PaymentIntent via existing payment infra.

- Attribution engine — existing surface_click_events + commerce_attribution_edges (extended with channel_partner_id, gross/refund/net columns, protocol_name). New gmv_attribution_daily rollup view. New services/gmv_aggregation_service.py.

- GMV-take billing — new billing_runs (cron idempotency) + billing_run_items (source-to-line-item audit map) + invoices + invoice_disputes. services/invoice_generation_service.py creates draft Invoice first, attaches InvoiceItems with invoice=... explicitly. Manual finalize for v1 first cycle.

- Channel partner backend — new channel_partners + partner_attribution + partner_balance + partner_balance_ledger + settlement_snapshots (immutable). Existing agent_payouts extended (payee_type, payee_id, status enum). services/partner_settlement_service.py applies subsidy/clawback/nonpayment; ledger-based clawback via partner_balance_ledger.

- Protocol metadata (v1) — extend commerce_attribution_edges.protocol_name. Logged but not used for billing routing in v1. v1.5 enables protocol-native settlement per verified protocol partner.

- Admin tooling — pivota-employee-portal pages for: dispute queue, billing runs status, pending partner payouts (approval flow), credit ledger viewer, manual credit adjustments, manual invoice finalize, partner_balance viewer.

### Data flow at billing cycle close (monthly)

First-of-month 00:00 UTC. billing_runs starts a row keyed by period idempotency_key — duplicate attempts return the existing row. (1) gmv_aggregation_service reads commerce_attribution_edges for the prior month, computes net_attributed_gmv_cents per row, aggregates into gmv_attribution_daily. (2) invoice_generation_service for each merchant: creates draft Invoice (Invoice.create with auto_advance=false), then creates one InvoiceItem per source (gmv_rollup) with invoice=<draft id> attached; writes corresponding billing_run_items rows mapping source → stripe_invoice_item_id. (3) partner_settlement_service reads gmv_attribution_daily filtered by channel_partner_id, applies subsidy/clawback/nonpayment rules, writes pending agent_payouts rows + settlement_snapshots, debits/credits partner_balance_ledger. (4) For v1 first cycle: human reviews + manually finalizes invoices. Auto-finalize via auto_advance=true after Week 9 dry run. (5) Post-invoice: invoice.payment_succeeded webhook (idempotent via stripe_events) marks invoice paid; partner_payout_executor reads partner_balance; if > 0, Stripe Transfer settles to Connect account and writes partner_balance_ledger payout event.

## B.  Vendor stack with prices

| Layer | Vendor | Status today | Why | Cost (rough) |
| --- | --- | --- | --- | --- |
| Payments / subscriptions | Stripe Billing + Stripe Tax | Wired as PSP; Billing/Tax not enabled | Already integrated; Stripe Tax solves US sales tax + EU VAT; native Subscriptions handle the recurring side | 2.9% + $0.30 per txn; Billing free; Tax = 0.5% |
| Credit metering + top-ups | In-house (Postgres) + Stripe one-time charges for top-ups | Not built | Prepaid credit model — no overage billing complexity. Auto-topup uses existing PaymentIntent flow. Single source of truth in credit_ledger. Middleware deferred until contract-based pricing exists. | $0/mo additional |
| GMV-take invoicing | Stripe Invoicing (draft → finalize) | Not built | Draft Invoice created first, InvoiceItem.create attached with invoice=... explicitly. Manual finalize for v1 first cycle; auto-finalize via auto_advance after week 10. | Included in Stripe Billing |
| Channel-partner payouts | Stripe Connect (Express/Custom TBD by tax review) | Not enabled | Ledger-based clawback (partner_balance) rather than Connect transfer reversals — works even when partner balance is zero | $2/mo per active connected account |
| App hosting (frontend) | Vercel | In use | Already on it | Existing plan |
| App hosting (backend + DB) | Railway | In use | Already on it | Existing plan |
| Error + monitoring | Sentry + PostHog | Likely already in place — verify | Standard | Free tiers cover v1 |
| Test infrastructure | Stripe Test Clocks | Not used | Required for Week 9 dry run — simulates billing cycles without real calendar wait | Free (Stripe) |

## C.  Schema deltas

v1.3 adds two new tables over v1.2 (billing_run_items, partner_balance + partner_balance_ledger), modifies the credit-model columns on merchant_credits (auto-topup config), and extends commerce_attribution_edges with the gross/refund/net columns. Existing tables (merchants, agent_payouts) get column extensions. No destructive migrations.

| New/Extended | Table | Purpose | Key columns |
| --- | --- | --- | --- |
| NEW | stripe_events | Webhook idempotency | id, event_id (UQ), event_type, payload_jsonb, processed_at, status, error |
| NEW | subscription_plans | Tier definitions | id, name, stripe_price_id, price_cents, tier_level, monthly_credit_allowance, features_json |
| NEW | user_subscriptions | Brand→tier mirror of Stripe state | id, merchant_id, plan_id, stripe_subscription_id, status, started_at, current_period_start/end, cancel_at_period_end |
| NEW | merchant_credits | Cached credit balance + auto-topup config | merchant_id (pk), balance, tier_allowance, period_start, auto_topup_enabled, auto_topup_threshold, auto_topup_amount_credits, last_updated |
| NEW | credit_ledger | Append-only event log of credit changes | id, merchant_id, operation_type, operation_id, credits_delta, balance_after, occurred_at, reservation_id (nullable), source_payment_intent_id (nullable, for top-ups), metadata |
| NEW | credit_reservations | Reserve / commit / release state machine | id, merchant_id, operation_type, operation_id, credits_held, status, reserved_at, finalized_at, expires_at |
| NEW | operation_cost_config | Operation → credit cost (versioned) | operation_type, base_cost_credits, tier_multipliers_json, version, effective_from |
| NEW | gmv_attribution_daily | Daily GMV rollup, net of refunds | date, merchant_id, agent_id, channel_partner_id, gross_attributed_gmv_cents, refund_amount_cents, net_attributed_gmv_cents, take_rate_bp, take_amount_cents, protocol_name |
| NEW | channel_partners | Markato + future anchors | id, legal_name, contact_email, archetype, stripe_connect_account_id, connect_account_type, commission_config_json, status |
| NEW | partner_attribution | Brand-to-partner edges | merchant_id, channel_partner_id, registered_at, signed_at, activated_at, attribution_window_until |
| NEW | partner_balance | Cached running balance per partner | channel_partner_id (pk), balance_cents, last_updated |
| NEW | partner_balance_ledger | Append-only event log of partner credits/debits | id, channel_partner_id, event_type (settlement_added / clawback / payout / adjustment), amount_cents, balance_after, occurred_at, source_snapshot_id (nullable), metadata |
| NEW | invoices | GMV-take invoices (separate from PaymentIntent receipts) | id, merchant_id, billing_period_start/end, stripe_invoice_id, total_cents, status, due_date, finalized_at, disputed_at |
| NEW | invoice_disputes | Per-dispute state machine | id, invoice_id, merchant_id, disputed_edge_ids_jsonb, reason, status, opened_at, resolved_at, resolution_notes |
| NEW | billing_runs | Monthly cron idempotency | id, period_start/end, idempotency_key (UQ), status, started_at, completed_at, error |
| NEW | billing_run_items | Internal mapping: source → Stripe invoice item (audit trail) | id, billing_run_id, merchant_id, source_type (gmv_rollup/dispute_adj/credit_note/topup_refund), source_id, stripe_invoice_item_id, stripe_invoice_id, amount_cents, description, created_at, finalized_at |
| NEW | settlement_snapshots | Immutable point-in-time partner settlement | id, billing_run_id, channel_partner_id, snapshot_payload_jsonb, computed_comp_cents, subsidy_cap_remaining_at_snapshot, created_at |
| EXTEND | merchants | Subscription + promo state | + subscription_id, current_tier, credits_balance (cached), current_period_credit_used, promo_period_until, billing_anchor_day |
| EXTEND | commerce_attribution_edges | Refund accounting + partner + protocol tag | + channel_partner_id, take_rate_applied_bp, gross_attributed_gmv_cents, refund_amount_cents, net_attributed_gmv_cents (computed), refunded_at, protocol_name |
| EXTEND | agent_payouts | Reuse for partners; expanded status enum | agent_id NULLABLE; + payee_type, payee_id, comp_config_version, snapshot_id, billing_run_id; status enum expanded to: pending / approved / rejected / failed / reversed / clawed_back |

### Key column notes

- merchant_credits.auto_topup_enabled + threshold + amount_credits — three columns drive the prepaid-with-auto-topup behavior. Default disabled (merchant must opt in). When enabled and balance < threshold, metering_service triggers PaymentIntent for amount_credits worth of credits; balance is updated only after PaymentIntent succeeds (no negative balances).

- commerce_attribution_edges.net_attributed_gmv_cents — computed at rollup time as gross − refund_amount, floored at zero (a refund larger than the order doesn't go negative). Aggregation reads net only; gross/refund are for audit.

- billing_run_items maps every monthly invoice line item to its source rollup row. Required for: dispute recalculation (re-derive line items for the disputed source), credit notes (issue against the matching Stripe invoice item id), audit replays.

- partner_balance_ledger is append-only with event_type in (settlement_added, clawback, payout, adjustment). Snapshot the balance_after column on every event for fast read. partner_balance.balance_cents is the cached current balance; truth lives in the ledger sum.

- agent_payouts.agent_id NULLABLE because partner payouts have no agent_id; payee_type discriminates between (agent / channel_partner); payee_id is the polymorphic FK. Status enum expanded for the real lifecycle: pending → approved → (paid via Stripe) → failed/reversed/clawed_back as needed.

- stripe_events PRIMARY KEY on event_id makes the webhook handler idempotency check a single insert-or-skip. Returns 200 OK on duplicate without reprocessing.

## D.  Week-by-week build plan

| Week | Workstream | Outcome | Touches |
| --- | --- | --- | --- |
| 1 | Stripe subscriptions + webhook event ledger + billing anchor decision | Stripe Products + Prices for $100/$300/$500; signup → Checkout → subscription_id. stripe_events idempotency on event_id. Billing anchor LOCKED at first-of-month with proration on first invoice. | new db/stripe_events.py; new routes/billing_routes.py; adapters/stripe_adapter.py (extend) |
| 2 | Subscription schema + state sync | Merchants can pick tier, swipe card, become subscribed. subscription_state mirror reconciles webhook events into local state. | new db/subscriptions.py; db/merchants.py (extend) |
| 3 | Credit reservations / commit / release ledger + auto-topup | Workflows reserve → commit/release. Pending reservations expire via reaper. credit_ledger append-only; merchant_credits cached. Auto-topup config per merchant. | new db/credit_ledger.py; new db/credit_reservations.py; new services/metering_service.py |
| 4 | Balance enforcement + merchant UI + admin adjustments + top-up flow | Agent dispatchers call reserve() pre-work. Block at balance < cost when auto-topup off; trigger one-time PaymentIntent when on. Merchant portal: balance widget + history + top-up button. | Wire metering into dispatchers; merchant-portal credit UI; admin credit adjustments route |
| 5 | GMV rollup with gross/refund/net + take-rate calculator + invoice preview | commerce_attribution_edges extended with gross/refund/net columns. Partial refunds reduce net proportionally (capped at zero). gmv_attribution_daily aggregates net. Merchant portal preview UI for current month. | db/commerce_attribution.py (extend); new services/gmv_aggregation_service.py; merchant-portal preview UI |
| 6 | Invoice generation (CORRECTED FLOW) + dispute workflow + manual finalize | Monthly billing_runs cron: Invoice.create draft first, InvoiceItem.create with invoice=... attached. billing_run_items maps every line to its source. 5-day dispute window. FIRST CYCLE MANUAL. | new db/billing_runs.py; new db/billing_run_items.py; new db/invoice_disputes.py; new services/invoice_generation_service.py |
| 7 | Channel partner + settlement_snapshots + partner_balance ledger + Stripe Connect | channel_partners + partner_attribution + settlement_snapshots created. partner_balance + partner_balance_ledger track running partner balance. Stripe Connect account type decided + onboarded. | new db/channel_partners.py; new db/settlement_snapshots.py; new db/partner_balance.py; new services/partner_settlement_service.py |
| 8 | Subsidy + clawback + nonpayment + admin approval | Per-brand subsidy cap, churn clawback (debits partner_balance_ledger), nonpayment rule. Payout only if partner_balance > 0 at payout time. Admin approval queue for partner payouts. | Extend partner_settlement_service; new admin routes for payout approval |
| 9 | Dry run with Stripe Test Clocks + failure handling + ops runbooks | Use Stripe Test Clocks to simulate full billing cycle in one day. Exercise: duplicate webhooks, mid-cycle refund, post-invoice refund, dispute resolution, chargeback in 60 days, churn clawback, simulated payout failure. Runbooks for each. | Test Clock test harness; ops runbooks in pivota-employee-portal/docs |
| 10 | Auto-finalization + Markato readiness sign-off | Flip auto_advance=true on invoice generation. Markato exit criteria checked. Green light or extend. | billing_runs config flip; final acceptance test |

### Selected week notes (changes from v1.2)

### Week 1 — Stripe subscriptions + webhook event ledger + billing anchor LOCKED

Define Stripe Products + Prices for $100/$300/$500 (recurring monthly, billed first-of-month). Wire signup → Checkout → subscription_id. Billing anchor: first-of-month, prorated first invoice. Stripe's proration_behavior='create_prorations' handles this natively when the subscription start_date is mid-month. stripe_events table consumes every webhook; event_id is the PRIMARY KEY (Stripe's at-least-once delivery becomes effectively-once via insert-or-skip).

### Week 6 — Invoice generation (CORRECTED FLOW)

Monthly billing_runs cron is idempotent (period idempotency_key in billing_runs.idempotency_key). For each merchant: (1) Create draft Invoice — stripe.Invoice.create(customer=merchant.stripe_customer_id, collection_method='charge_automatically', auto_advance=False, description='Pivota – [Month] [Year]'). Returns invoice_id. (2) For each take-rate line — stripe.InvoiceItem.create(customer=..., invoice=<invoice_id>, amount=<take_amount_cents>, currency='usd', description='GMV Take Rate – [agent_id] – [Month]'). The explicit invoice=... attaches the item to the draft. (3) Write a billing_run_items row mapping (gmv_attribution_daily row → stripe_invoice_item_id → stripe_invoice_id). (4) Draft Invoice stays in draft 5 days for dispute window. (5) Manual finalize for first cycle (v1): admin reviews + clicks finalize, which calls stripe.Invoice.finalize_invoice(invoice_id). Auto-finalize via auto_advance=True after Week 9.

### Week 8 — Subsidy + clawback (LEDGER-BASED) + nonpayment + admin approval

services/partner_settlement_service.py. Reads gmv_attribution_daily filtered by channel_partner_id. Applies commission_config (anchor: 25% sub / 15% credit / 30% gmv-take + cohort_bonus). Checks subsidy_cap_remaining for promo-period brands: when cap is exhausted, partner is paid on actual take (5% promo rate), not list (10%). Checks churn-clawback rule: if brand churned within 90 days, accrued comp on that brand is debited from partner_balance_ledger via clawback event. Checks nonpayment rule: only emits pending agent_payouts if brand's invoice has cleared Stripe.

Snapshot every settlement run into settlement_snapshots (immutable). At payout time, partner_payout_executor reads partner_balance.balance_cents; if > 0, creates Stripe Transfer for that amount to partner's Connect account, writes partner_balance_ledger payout event. If ≤ 0, no transfer this period; balance carries to next period. This is the ledger/netting approach — clawbacks reduce balance; balance can sit at zero; no Connect negative-balance dependency.

### Week 9 — Stripe Test Clocks dry run

Use Stripe Test Clocks to simulate a full billing cycle in one day. Create a test Customer attached to a Test Clock; advance the clock through subscription billing dates to simulate a full month + invoice generation + dispute window + finalize + payout. Exercise every failure mode deliberately: (1) duplicate webhook delivery — confirm stripe_events idempotency holds. (2) Mid-cycle partial refund — confirm net_attributed_gmv_cents reduces proportionally. (3) Post-invoice full refund — confirm Stripe Credit Note is created and tracked in billing_run_items, partner_balance_ledger reflects clawback. (4) Invoice dispute filed — confirm draft Invoice is updated, line items recalculated. (5) Chargeback within 60 days — confirm clawback applied. (6) Churn within 90 days — confirm partner_balance debits via clawback event. (7) Simulated Stripe Connect Transfer failure — confirm partner_balance is not debited (payout remains in pending). Each failure mode gets a runbook in pivota-employee-portal/docs.

## E.  Definition of Markato-ready (v1.3)

Markato-ready means a brand can sign up, get billed correctly under the prepaid+auto-topup credit model, drive attributed agent transactions whose GMV is rolled up with partial-refund accounting, see a draft Invoice in their portal with a 5-day dispute window, get the Invoice finalized + paid (manually for first cycle), and trigger a Markato payout governed by subsidy/clawback/nonpayment rules — all idempotent under retries and audit-replayable from settlement_snapshots + ledgers.

### Acceptance checklist (v1.3)

- Brand signs up via Checkout mid-month, Stripe Subscription is created with prorated first invoice for partial month, user_subscriptions row mirrors Stripe state.

- Brand's webhook deliveries are processed exactly once even when Stripe retries — stripe_events idempotency confirmed.

- Workflow reserves credits → commits on success → next workflow releases on failure. Reaper expires a stale reservation in test.

- Auto-topup triggers a PaymentIntent when balance crosses threshold; balance is updated only after PaymentIntent succeeds. Daily topup cap enforced.

- Order with partial refund: net_attributed_gmv_cents = gross − refund (capped at zero); gmv_attribution_daily reflects net.

- Monthly billing_runs idempotent — duplicate cron run returns existing row, no duplicate invoices.

- Draft Invoice created first, InvoiceItems attached with invoice=... explicitly; billing_run_items records the source → stripe_invoice_item_id mapping.

- 5-day dispute window: merchant disputes one line; line is recalculated, draft Invoice updated.

- Manual finalize (admin click) finalizes Invoice via stripe.Invoice.finalize_invoice; Stripe collects payment.

- Post-invoice refund creates Stripe Credit Note tracked in billing_run_items; partner_balance_ledger reflects clawback.

- partner_settlement_service runs, applies subsidy cap + churn clawback + nonpayment rule; writes settlement_snapshot + agent_payouts row; partner_balance_ledger updated.

- Payout executor sees partner_balance > 0, transfers via Stripe Connect, writes ledger payout event. Or: balance ≤ 0, no payout this period.

- Churn scenario: brand churns at day 60, accrued partner comp clawed back via ledger debit. Next period's partner_balance reflects the debit; transfer is delayed until balance recovers.

- Test Clock dry run completes all 7 failure modes successfully.

- Admin tools usable: dispute queue, billing runs status, pending partner payouts, credit ledger viewer, manual credit adjustments, manual invoice finalize, partner_balance viewer.

When all fifteen checks pass on a Test Clock simulation + one real brand, Markato gets the green light.

## F.  Parallel implementation via Codex

v1.3 is the architecture spec. Implementation prep is dispatched to Codex sessions in parallel — see the separate Codex Task Pack document. Eight tasks (T1–T8) are self-contained: each has its own context block, prompt, and acceptance criteria. Several are parallelizable (no inter-task dependencies); a few have natural ordering. The dispatch pattern Jack runs:

- Pivota CEO (Jack): copy-paste Codex prompts into Codex CLI sessions, run several in parallel.

- Codex: produces drafts — migrations, services, handlers, test harnesses — in the existing codebase structure.

- Pivota CEO: reviews + merges, comes back to me for architectural questions and downstream design (Markato term sheet, partner program v2, etc).

- This blueprint stays the canonical reference; v1.4+ only ships if Codex review surfaces another architectural issue or implementation reality contradicts the design.

Token allocation: I (Cowork) own architecture, product, and review. Codex (CLI sessions) owns code reading, implementation drafting, migration writing, test scaffolding. Jack orchestrates.